# HealthWeave

AI-Powered Health Data Synthesis & Clinical Insights

Transforming Patient Data into Actionable Clinical Intelligence

CONFIDENTIAL BUSINESS PROPOSAL

October 22, 2025

Prepared by: Garot Conklin

# Table of Contents

Executive Summary

The Problem

The Solution

Market Opportunity

How It Works

Business Model

Go-To-Market Strategy

Implementation Roadmap

Technical Architecture

Financial Projections

Team & Qualifications

Competitive Advantage

Risk Analysis & Mitigation

Success Metrics

Appendix A: ECMC Pilot Proposal

Appendix B: Sample Report Output

Appendix C: Technical Specifications

# Executive Summary

HealthWeave is an AI-powered platform that synthesizes patient health data with current medical literature to generate actionable clinical insights and doctor-ready reports. The platform addresses a critical gap in healthcare: patients have scattered health data across multiple sources with no way to understand trends, correlations, or clinical implications.

Key highlights:

Market Opportunity: $4.2B patient engagement market, growing at 18% CAGR

Target Users: 133M Americans with chronic conditions who need frequent monitoring

Distribution Strategy: Integration with existing hospital patient portals for instant access to thousands of users

Business Model: B2B SaaS: $5-10 per patient per month, hospitals pay or revenue share with patients

Differentiation: Proper citation of peer-reviewed literature, synthesis vs. simple data display, doctor-ready reports

Traction: Proof of concept validated with complex patient case (CLL + liver disease), ready for pilot

Initial Target: Erie County Medical Center pilot (40,000+ patients), expanding to FollowMyHealth network (40M patients)

Financial Projection: $1.2M ARR potential within 12 months with 10 hospital deployments

HealthWeave represents a unique convergence of validated patient need, technical feasibility (enabled by recent AI advances), and clear distribution channel through existing healthcare infrastructure. The founder is both the developer and the first user, ensuring deep problem understanding and authentic product development.

# The Problem

## Patient Perspective

Health data is scattered across multiple portals, apps, and paper records

Lab results show numbers without context or explanation of clinical significance

No way to identify trends or correlations across different test types

Difficult to prepare informed questions for doctor appointments

Medical research is inaccessible and difficult to understand

Chronic disease patients must monitor multiple interacting conditions

Current patient portals simply display data without analysis or insights

## Physician Perspective

Patients arrive uninformed or misinformed (WebMD, social media)

Significant appointment time spent explaining basic test results

Difficult to see longitudinal trends when data is in different systems

Patients struggle to connect recommendations to their specific data

Lack of tools to help patients understand complex multi-system conditions

Burnout partially driven by repetitive patient education

## Healthcare System Perspective

Patient engagement scores directly impact CMS reimbursement

Low patient portal utilization despite significant investment

Poor patient understanding leads to worse outcomes and higher costs

Medication non-adherence costs healthcare system $290B annually

Hospital readmissions (many preventable) cost $25B annually

Need to differentiate in competitive healthcare market

The Impact: Patients make poorly informed decisions, physicians spend valuable time on basic education, and healthcare systems achieve suboptimal outcomes while facing financial penalties for low engagement.

# The Solution

HealthWeave is an AI-powered platform that automatically synthesizes patient health data with current medical literature to generate personalized, actionable clinical insights delivered through existing patient portal infrastructure.

## Core Capabilities

Data Aggregation: Imports health data from labs, wearables, patient-entered information, and medical records

Intelligent Analysis: AI identifies trends, correlations, and anomalies across multiple data sources

Literature Synthesis: Connects patient-specific findings to current peer-reviewed medical research

Report Generation: Creates doctor-ready reports with proper citations and clinical context

Actionable Insights: Provides personalized recommendations based on individual patient data patterns

Longitudinal Tracking: Monitors trends over time and flags concerning trajectories

Question Preparation: Generates informed questions for patients to ask their physicians

## What Makes It Different

Proper Citation: Every clinical claim is backed by peer-reviewed literature with full references

Synthesis, Not Just Display: Connects disparate data points to identify meaningful patterns

Doctor-Ready Output: Professional reports physicians actually appreciate and engage with

Portal Integration: Works within existing healthcare IT infrastructure, not another app to download

Condition-Specific Intelligence: Understands complex interactions between multiple chronic conditions

Patient-Centric Design: Built by a patient with chronic conditions who needed this tool

Privacy-First: HIPAA-compliant architecture, data never sold or shared

# Market Opportunity

## Market Size

| Market Segment | Size | Growth Rate |
| --- | --- | --- |
| Patient Engagement Platforms | $4.2B (2024) | 18% CAGR |
| Healthcare AI Market | $20.9B (2024) | 38% CAGR |
| Remote Patient Monitoring | $2.7B (2024) | 22% CAGR |
| Digital Health Overall | $211B (2024) | 19% CAGR |

## Target Customer Segments

Primary: Hospital Systems & Health Networks

5,000+ hospitals in the United States

Average 10,000-50,000 active patient portal users per hospital

Strong incentive to improve patient engagement (CMS penalties/bonuses)

Active investment in AI and digital health initiatives

Budget allocation: $50K-500K for patient engagement tools annually

Secondary: Patient Portal Vendors

Epic MyChart: 250M+ patients

Cerner Health: 200M+ patients

FollowMyHealth (Allscripts): 40M+ patients

Vendors seek differentiation and value-add features

Platform-level integration = massive distribution

Tertiary: Direct to Patients (Long-term)

133M Americans with chronic conditions

60M with multiple chronic conditions

High willingness to pay for health management tools

Growing comfort with AI-powered healthcare tools

## Beachhead Market: Chronic Disease Patients

Initial focus on patients with complex chronic conditions who require frequent monitoring and coordination across multiple specialists:

Cancer patients (especially blood cancers like CLL): 2M+ in active treatment

Liver disease patients (NAFLD/NASH): 100M Americans, 20M with advanced disease

Diabetes patients: 37M, requiring frequent monitoring

Cardiovascular disease: 126M Americans

Autoimmune conditions: 24M Americans

Key Insight: These patients are high-value to hospitals (high utilization, complex care), highly engaged (motivated by serious conditions), and underserved by current tools. A solution that improves their care and engagement has immediate ROI for healthcare systems.

# How It Works

## For Patients

1. Access: Log into existing patient portal (no new app to download)

2. Connect: System automatically accesses available health data from portal

3. Upload: Optionally upload additional documents (outside labs, wearable data)

4. Analyze: Click "Generate Insights" - AI analyzes all available data

5. Review: Receive easy-to-understand dashboard with trends and correlations

6. Report: Generate doctor-ready PDF report with citations

7. Prepare: Review suggested questions to ask physician

8. Share: Report automatically available to care team through portal

## For Physicians

Patient generates report before appointment

Report appears in physician dashboard with alert

Physician reviews 1-2 page summary (2-3 minutes)

Key findings, trends, and patient questions highlighted

Full report with citations available if deeper review needed

More efficient, informed appointment conversation

Documentation automatically added to patient chart

## For Hospital Systems

IT integration with existing patient portal (API-based)

White-label interface matches hospital branding

Pilot with selected patient cohort (e.g., oncology, complex chronic)

Monitor engagement and satisfaction metrics

Expand to additional departments based on success

Aggregate analytics show population health trends

Demonstrate improved patient engagement scores to CMS

# Business Model

## Revenue Streams

Primary: B2B SaaS (Hospital/Health System Licensing)

Per-patient-per-month subscription model

Pricing tier based on patient portal size:

- Small systems (<10K patients): $8/patient/month

- Medium systems (10-50K patients): $6/patient/month

- Large systems (>50K patients): $5/patient/month

Hospital pays, free to patients

Annual contracts with monthly billing

Minimum pilot: $2,500/month (500 patients)

Secondary: Platform Integration (Portal Vendor Partnerships)

License technology to patient portal vendors (Epic, Cerner, FollowMyHealth)

Revenue share model: $1-2 per patient per month

Platform vendor charges $3-5/patient/month to hospitals

Massive distribution in exchange for lower per-patient revenue

Long-term strategic play for scale

Tertiary: Direct to Consumer (Future)

Freemium model for patients not in partner hospitals

Free: Basic data aggregation and simple insights

Premium ($19.99/month): Full AI analysis, report generation, research synthesis

Family plan ($29.99/month): Up to 4 family members

Acquisition channel for B2B sales (prove value, then sell to their hospital)

## Unit Economics

| Metric | Value |
| --- | --- |
| Average Revenue per Patient per Month | $6.00 |
| Cost of Goods Sold (AI API, hosting, etc.) | $0.50 |
| Gross Margin | 92% |
| Customer Acquisition Cost (B2B) | $5,000 per hospital |
| Average Hospital Size | 20,000 patients |
| Adoption Rate (conservative) | 10% = 2,000 active users |
| Monthly Revenue per Hospital | $12,000 |
| Annual Revenue per Hospital | $144,000 |
| CAC Payback Period | ~4 months |
| Lifetime Value (3-year contract) | $432,000 |
| LTV:CAC Ratio | 86:1 |

# Go-To-Market Strategy

## Phase 1: Proof of Concept (Months 1-3)

Build MVP with core functionality

Validate with founder's own health data (CLL + liver disease case)

Recruit 10-15 beta users with chronic conditions

Gather testimonials and feedback

Refine product based on real-world usage

Create compelling demo materials

Cost: <$5,000 (bootstrapped)

## Phase 2: Initial Pilot (Months 4-9)

Target: Erie County Medical Center (ECMC) - founder is patient there

Approach: Warm introduction through existing physician relationships

Pitch: Free pilot with 100-200 patients (complex chronic conditions)

Duration: 3-6 months pilot period

Success Metrics: Patient satisfaction >80%, physician approval >75%, engagement >60%

Deliverable: Case study with quantified results (engagement, satisfaction, outcomes)

Investment: Founder time + <$10K operating costs

## Phase 3: Local Expansion (Months 10-15)

Leverage ECMC case study to approach other Buffalo-area hospitals

Target: Roswell Park Cancer Institute, Buffalo General, Kaleida Health system

Pricing: $5K-15K/month depending on patient population

Goal: 3-5 hospital deployments

Revenue target: $200K-500K ARR

Begin building sales/support infrastructure

## Phase 4: Regional & Platform Strategy (Months 16-24)

Regional Expansion: Expand to other New York hospitals, then adjacent states

Platform Partnership: Approach FollowMyHealth (ECMC's portal vendor) with case studies

Pitch: "Already deployed in 5 hospitals with strong results, integrate into your platform"

Distribution: FollowMyHealth integration = access to 40M patients across 600+ hospitals

Revenue Model: Revenue share with FollowMyHealth ($1-2 per active patient per month)

Goal: Sign partnership agreement, begin technical integration

Outcome: Path to rapid scale through platform distribution

## Phase 5: Scale (Months 25-36)

Full FollowMyHealth platform integration complete

Active in 50-100 hospitals through platform + direct sales

Consider approach to Epic, Cerner with proven track record

Build enterprise sales team

Expand product features based on hospital feedback

Target: $5-10M ARR

Decision point: Bootstrap to profitability vs. raise capital for acceleration

# Implementation Roadmap

## Technical Development Timeline

| Phase | Timeline | Deliverables |
| --- | --- | --- |
| MVP Core | Weeks 1-8 | • Manual data entry • Claude API integration • PDF report generation • Basic web interface • Test with founder |
| Beta Product | Weeks 9-16 | • Document upload (PDF, images) • OCR integration • iOS app (SwiftUI) • Data persistence • 10-15 beta users |
| Pilot Version | Weeks 17-24 | • Portal API integration • HIPAA compliance • Admin dashboard • Analytics tracking • White-label capability |
| Production v1.0 | Weeks 25-36 | • HL7 FHIR integration • Wearable data import • Advanced AI features • Multi-condition analysis • Enterprise security |
| Scale Platform | Months 10-24 | • Multi-tenant architecture • Platform vendor APIs • Advanced analytics • Population health insights • Clinical decision support |

## Resource Requirements

Months 1-6 (MVP/Beta): Founder (part-time), AI API ($100/mo), Cloud hosting ($100/mo)

Months 7-12 (Pilot): Founder (full-time), Pilot costs ($500/mo), Infrastructure ($300/mo)

Months 13-18 (Expansion): Founder + 1 developer, Sales/marketing ($5K/mo), Infrastructure ($1K/mo)

Months 19-24 (Scale): Team of 3-4, Sales team (2), Infrastructure ($5K/mo), Marketing ($10K/mo)

# Technical Architecture

## System Components

Frontend: iOS app (SwiftUI), Web dashboard (React), Portal integration widgets

Backend: Python (FastAPI), RESTful APIs, WebSocket for real-time

AI Engine: Claude API for analysis, Azure OpenAI (backup), Custom ML models (future)

Data Layer: PostgreSQL (structured data), Azure Blob Storage (documents), Redis (caching)

Integration: HL7 FHIR APIs, Portal vendor APIs (Epic, Cerner, FollowMyHealth), HealthKit/Google Fit

Infrastructure: Azure Cloud Services, Kubernetes for container orchestration, CI/CD via Azure DevOps

Security: HIPAA-compliant architecture, End-to-end encryption, SOC 2 Type II compliance (future)

## Data Flow

1. Patient data ingested from portal APIs, uploaded documents, or manual entry

2. OCR extracts text from documents (Azure Computer Vision)

3. AI extracts structured data from unstructured text (Claude API)

4. Data normalized and stored in database

5. Analysis engine identifies trends, correlations, anomalies

6. AI searches medical literature for relevant research (PubMed API)

7. Report generation engine creates structured output

8. PDF rendered with proper formatting and citations

9. Report delivered to patient portal and stored in patient record

10. Analytics captured for improvement and hospital dashboards

## Security & Compliance

HIPAA Compliance: BAA with cloud providers, encrypted data at rest and in transit

Authentication: OAuth 2.0, MFA support, SSO integration with hospital systems

Authorization: Role-based access control, patient data isolation, audit logging

Data Retention: Configurable retention policies, secure deletion, backup/recovery

Monitoring: 24/7 system monitoring, intrusion detection, security incident response

Compliance: SOC 2 Type II (planned), GDPR-ready architecture, state privacy laws

## Scalability

Architecture designed for scale from day one:

Microservices architecture for independent scaling of components

Horizontal scaling via Kubernetes

CDN for static assets and report delivery

Database read replicas for query performance

Asynchronous job processing for heavy AI workloads

Caching strategy for frequently accessed data

Can handle 100K+ patients per deployment, millions at platform level

# Financial Projections

## Three-Year Revenue Forecast

| Metric | Year 1 | Year 2 | Year 3 |
| --- | --- | --- | --- |
| Hospitals Deployed | 3-5 | 15-25 | 50-100 |
| Average Patients per Hospital | 2,000 | 3,000 | 4,000 |
| Total Active Patients | 8,000 | 60,000 | 300,000 |
| Avg Revenue per Patient/Month | $6.00 | $6.00 | $5.50 |
| Monthly Recurring Revenue | $48K | $360K | $1.65M |
| Annual Recurring Revenue | $576K | $4.32M | $19.8M |
| Gross Margin | 90% | 92% | 93% |
| Net Revenue | $518K | $3.97M | $18.4M |

## Expense Forecast

| Category | Year 1 | Year 2 | Year 3 |
| --- | --- | --- | --- |
| Personnel (salaries, benefits) | $150K | $800K | $2.5M |
| AI/Cloud Infrastructure | $25K | $120K | $400K |
| Sales & Marketing | $50K | $400K | $1.2M |
| Legal, Compliance, Insurance | $30K | $80K | $200K |
| Operations & Admin | $20K | $100K | $300K |
| TOTAL EXPENSES | $275K | $1.5M | $4.6M |
| NET PROFIT/LOSS | $243K | $2.47M | $13.8M |
| Cumulative Cash | $243K | $2.71M | $16.5M |

## Funding Requirements

Bootstrapped approach for first 12-18 months. Potential funding scenarios:

Bootstrap Only: Founder funds first $50K, profitable by Month 12, reinvest profits for growth. Slower but maintains 100% equity.

Friends & Family ($100K): Accelerate development, hire first employee sooner, expand marketing. 12-18 month runway.

Seed Round ($500K-1M): Build full team, aggressive hospital expansion, fast-track platform partnerships. 18-24 month runway to profitability.

Strategic Partnership: Partner with FollowMyHealth or similar platform vendor, co-development agreement, revenue share model.

Recommendation: Bootstrap through pilot phase, raise $500K-1M seed round after successful ECMC pilot to accelerate expansion. This approach validates product-market fit before raising capital.

# Team & Qualifications

## Founder: Garot Conklin

Software engineer with healthcare domain expertise

iOS development (Swift/SwiftUI) and Python backend development

Azure DevOps and cloud infrastructure specialist

Patient with complex chronic conditions (CLL + advanced liver disease)

Deep understanding of patient pain points through lived experience

Has been conceptualizing this solution for 10+ years

Successfully validated concept through personal use case

## Unique Founder Advantages

Patient Perspective: Not building for hypothetical users - building for himself and others like him

Technical Capability: Can build entire MVP solo, no outsourcing required

Healthcare Relationships: Existing relationships with ECMC physicians and staff

Domain Knowledge: Understands medical terminology, research literature, clinical workflows

Authentic Story: Compelling narrative for media, investors, hospital decision-makers

Bias for Action: Track record of shipping real projects, not just ideating

## Future Team Needs

Months 6-12: Full-stack developer for product acceleration

Months 12-18: Sales/Business Development lead for hospital relationships

Months 18-24: Clinical advisor (MD with informatics background), Marketing lead

Year 2+: Customer success team, Additional engineers, Operations manager

## Advisory Board (To Be Formed)

Physician (MD) with patient engagement expertise

Hospital CIO or CMIO with EHR integration experience

Healthcare AI/ML expert

Digital health regulatory/compliance specialist

Healthcare executive with payer/provider relationships

# Competitive Advantage

## Competitive Landscape

Current market players and why HealthWeave is differentiated:

Apple Health / Google Fit: Data aggregation only, no analysis or clinical insights, not integrated with hospital systems

MyChart / Patient Portals: Display data but provide no interpretation, synthesis, or actionable recommendations

WebMD / Health Information Sites: Generic information not personalized to patient data, no synthesis with actual lab results

Omada / Livongo: Condition-specific coaching, not comprehensive data analysis across all conditions

IBM Watson Health: Enterprise-focused, physician-facing, not patient-empowerment tool, expensive

Startups (HealthLoop, etc.): Focus on specific use cases (post-discharge, etc.), not comprehensive health data synthesis

## Defensible Differentiation

Portal Integration Strategy: No one else is integrating AI-powered analysis directly into existing patient portals. This is the distribution moat.

Synthesis Over Display: Competitors show data; we explain what it means in context of current research.

Proper Citations: Peer-reviewed literature citations create trust with physicians that generic AI summaries lack.

Multi-Condition Intelligence: Most solutions are condition-specific; we understand complex interactions across conditions.

Patient-First Design: Built by a patient for patients, not by healthcare IT consultants.

First-Mover in AI Era: AI technology just became viable in 2023-2024. We're early in leveraging it for patient empowerment.

Relationship-First Go-to-Market: Starting with pilot at founder's own hospital creates authentic case study competitors can't replicate.

## Barriers to Entry

Hospital relationships and trust take years to build

Portal vendor integrations require deep partnerships

HIPAA compliance and healthcare IT expertise

Clinical validation and physician credibility

Understanding of complex medical conditions and interactions

Quality of AI prompting and synthesis (not trivial)

First-mover advantage in portal integration space

# Risk Analysis & Mitigation

| Risk | Probability | Impact | Mitigation Strategy |
| --- | --- | --- | --- |
| Hospital adoption slower than projected | Medium | High | Start with free pilots, focus on ROI metrics, build compelling case studies early |
| Regulatory/compliance issues | Low | High | Engage healthcare legal counsel early, build HIPAA compliance into architecture from day 1 |
| AI accuracy concerns | Medium | High | Always cite sources, position as synthesis tool not diagnostic, physician review workflow |
| Competition from big tech | Medium | Medium | Move fast, build hospital relationships, focus on integration advantage |
| Technical integration challenges | Medium | Medium | Start with simpler integrations, hire experienced healthcare IT talent |
| Founder capacity (solo) | Medium | Medium | Bootstrap carefully, hire strategically, leverage advisors |
| Physician resistance | Low | Medium | Design for physician workflow, show time savings, not replacement |
| Data privacy concerns | Low | High | Transparent data practices, never sell data, strong encryption, patient control |

# Success Metrics

## Product Metrics

Monthly Active Users (MAU): Target 60%+ of enrolled patients

Report Generation Rate: Target 2+ reports per patient per month

Report Quality Score: Physician rating >4/5

Time to Insight: <2 minutes from data upload to report generation

Patient Satisfaction: >80% NPS score

Feature Adoption: Track usage of different analysis types

## Clinical Impact Metrics

Patient Engagement: Portal login frequency increase

Appointment Efficiency: Reduction in time spent on basic education

Medication Adherence: Improvement in medication compliance

Patient Activation: Increase in Patient Activation Measure (PAM) scores

Health Literacy: Self-reported understanding of health data

Clinical Outcomes: Track condition-specific outcomes where possible

## Business Metrics

Hospital Acquisition: Number of signed contracts

Revenue: MRR and ARR growth

Churn: Hospital and patient retention rates

CAC Payback: Time to recover customer acquisition costs

Gross Margin: Maintain >90%

Expansion Revenue: Increase in patients per hospital over time

## Pilot Success Criteria

For initial ECMC pilot to be considered successful:

✓ 60%+ patient engagement rate (using tool at least monthly)

✓ 80%+ patient satisfaction (NPS >50)

✓ 75%+ physician approval rating

✓ Measurable increase in portal usage frequency

✓ Qualitative feedback: Physicians report more informed patient conversations

✓ Zero security/privacy incidents

✓ Technical reliability: 99%+ uptime

✓ Hospital willing to expand pilot to larger patient population

# Appendices

## Appendix A: ECMC Pilot Proposal

See separate detailed proposal document for ECMC pilot program.

## Appendix B: Sample Report Output

Sample analysis report generated for founder's CLL + liver disease case demonstrating:

Integration of bone marrow biopsy, FibroScan, and ultrasound results

Synthesis with 2024-2025 peer-reviewed medical literature

Identification of metabolic connections between conditions

Properly cited sources (8 peer-reviewed publications)

Actionable recommendations for patient and physicians

Professional formatting suitable for clinical discussion

(Full sample report available upon request)

## Appendix C: Technical Specifications

Programming Languages: Python 3.11+, Swift 5.9+, TypeScript

Backend Framework: FastAPI 0.104+

Frontend Frameworks: SwiftUI (iOS), React 18+ (web)

Database: PostgreSQL 15+

Cloud Infrastructure: Microsoft Azure (App Service, Functions, Blob Storage, SQL Database)

AI/ML: Anthropic Claude API, Azure OpenAI

Integration Standards: HL7 FHIR R4, OAuth 2.0, RESTful APIs

Security: AES-256 encryption, TLS 1.3, HIPAA compliant architecture

Development Practices: Test-driven development, CI/CD via Azure DevOps, Infrastructure as Code

# Conclusion

HealthWeave represents a convergence of critical factors at the perfect moment:

Validated patient need through founder's lived experience with complex chronic conditions

Proven technical feasibility with recent advances in AI (Claude, GPT-4)

Clear distribution channel through existing patient portal infrastructure

Strong business model with high margins and predictable recurring revenue

Compelling value proposition for all stakeholders (patients, physicians, hospitals)

First-mover opportunity in AI-powered patient data synthesis

Founder with unique combination of technical skills, healthcare knowledge, and authentic motivation

The healthcare technology landscape is littered with solutions built by people who don't understand the problem. HealthWeave is different. This is a tool built by a patient who desperately needed it, has the technical skills to build it, and has already proven it works.

With a bootstrapped approach through pilot phase, followed by strategic capital raise after validation, HealthWeave can become the standard for patient health data synthesis within 3-5 years.

The question is not whether patients need better tools to understand their health data. They do. The question is who will build it. We have the unique combination of motivation, capability, and opportunity to be that builder.

The time is now. Let's build this.